SCRUM MEETING WEEK (9)

**:white_check_mark: Sprint planning checklist**

|  |  |  |
| --- | --- | --- |
| **Preparation** | **Meeting** | **Follow up** |
| ​  - Listing functional requirement | ​​  - Creating and assigning issues   - Confirming tasks | ​​  - Notify the distributed issues |

** Sprint team members**

|  |  |
| --- | --- |
| **Name** | **Role** |
| ​​ Taii Hirano | ​​ Team member   * Modify the graph data retrieval * Fix the scatter plot * Email notification |
| Leo Kaiya | Scrum Master   * Create a sign-up backend connection * Create account settings for the backend connection * Login dropdown * Test queries of pollutant table * Design presentation |
| Putri Leksono | Team member   * Finish the login page, fixing the error * Create a forgot password or user in the login page * Make the verification for admin in the index |
| Karen Masuda | Team member   * Include legend for pins in Map Page * Testing functions in Maps Page * Include missing data (eg. Honolulu) in the database and map * Notification using Twilio email (create an account, change password) |
| Joy Umejiego | Team member   * Change Mean to AQI in time-series   + + Add titles and brief description * Create prediction in time-series |

** Sprint planning meeting items**

**Previous sprint summary**

|  |  |
| --- | --- |
| **Sprint theme** | ​​ Milestone 4 completion |
| **Issues completed** | ​​ - Database connection with graphs |
| **Issues left** | - Connect pages to a database (login/register) |
| **Team Capacity** | 100% |
| **Summary** | ​​ We have created a database and connected data to the graphs. |

**Details Current sprint**

|  |  |
| --- | --- |
| **Start date** | ​​ Apr 3, 2024 |
| **End date** | Apr 9, 2024 |
| **Sprint theme** | ​​ Project completion |
| **Team capacity** | 60% |
| **Issues capacity** | - Testing |
| **Individual capacity** | Taii Hirano: 70%   Leo Kaiya: 50%   Putri Leksono: 50%   Karen Masuda: 30%   Joy Umejiego: 100% |
| **Potential risks** | Leo: Apply for Co-op   Putri: Working on a project on another course, Ramadhan   Taii: Project for other courses   Karen: Midterm, assignments |
| **Mitigations** | Do as much as we could |

** Sprint planning resources**

* Dataset: <https://www.kaggle.com/datasets/alpacanonymous/us-pollution-20002021>
* Use case diagram: <https://lucid.app/lucidchart/invitations/accept/inv_04a687d3-1334-4702-bc40-d94ee71bdb13>
* Pollution UML diagram: <https://lucid.app/lucidchart/invitations/accept/inv_711b81a2-ab4e-4124-8685-41dd0baf8bea>
* Data flowchart: <https://lucid.app/lucidchart/invitations/accept/inv_8bbd4712-4295-4f75-aa81-8ea90bf8ae00>
* Sequence diagram 1: <https://lucid.app/lucidchart/invitations/accept/inv_a4a554b9-671f-4951-a941-8f950955d0c0>
* Sequence diagram 2: <https://lucid.app/lucidchart/invitations/accept/inv_92226d36-61ab-4ef1-b9ef-c2046addc978>